## Slide 1: Implementing Cross-Enterprise Document Sharing (XDS) based on Blockchain Technology
Petnathean Julled
Progress 30 Dec. 2020

## Slide 2: What have done and working on, so far (Implementation)
  Code smartcontract to store META-data attributes of health document following IHE Cross-Enterprise Document Sharing (XDS) format for Document Registry Actor.
  Prepare “Quorum” (Ethereum forked) which allow Istabul-Byzantine False Tolerance and enable 7 Nodes sample for demonstration deployment
  Process regarding publishing and interacting with smartcontract
    Deploying smartcontract using NodeJS
    Interact with deployed smartcontract using NodeJS
    Connect XDS Transaction with smartconrtact (using NodeJS)
      Create TCP Socket program (which will act as XDS Transaction receiver)
      Create XDS Transaction Interpreter which convert XML message into JSON allowing transition to smartcontract
      Combine XDS Transaction receiver program with interpreter program before interact with smartcontract
    Create “Search program” which will allow search operation on smartcontract (which act as XDS Document Registry)
    Create program which will return search result as XML message following XDS Transaction format [ITI-18]
  Create simple UI for demonstration

## Slide 3: Design Overview
XDS Blockchain
Registry Query [ITI-18] <XML>
Register Document Set-b [ITI-42] <XML>
Smart Contract
Search
Add
Read
Ethereum Blockchain Ledger
Interpreter
Interpreter & Simplifier
Responder
Query Result <XML>

## Slide 4: Successfully convert XML message into JSON
XML message
(IHE XDS ITI-42 Transaction Sample)
JSON

## Slide 5: Smartcontract made to act as XDS Document Registry
Variables storing
META-Data attributes of Health Document
inside smartcontract
Passing value from JSON into smartcontract
Provide simpler method to access value
by search operation and for returning result

## Slide 6: Rebuild XML message from JSON
Rebuild XML message from JSON
(IHE XDS ITI-42 Transaction format)
JSON

## Slide 7: Next Step
Task | Month | January |  |  |  |  | February |  |  |  | M
 | Week | 1 | 2 | 3 | 4 | 5 | 1 | 2 | 3 | 4 | -
Connect XDS to smartcontract (Finishing) |  |  |  |  |  |  |  |  |  |  | 
Create “Search” Program |  |  |  |  |  |  |  |  |  |  | 
Create “Search Result Returner” Program |  |  |  |  |  |  |  |  |  |  | 
Create simple UI for demo |  |  |  |  |  |  |  |  |  |  | 
Paper re-write (Finishing) |  |  |  |  |  |  |  |  |  |  | 
Thesis writing |  |  |  |  |  |  |  |  |  |  | 
Preparation and defense exam |  |  |  |  |  |  |  |  |  |  |